# Project Planning Phase - AI FAQ Assistant

Team ID:_____________________SWTID-2026-1436_______

Project Name: AI FAQ Assistant

Maximum Marks: 5

# Product Backlog and Sprint Planning

| Sprint | Epic | User Story No. | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Knowledge Base | USN-1 | As a user, I can view FAQ categories and questions. | 2 | High |
| Sprint-1 | User Interface | USN-2 | As a user, I can ask questions in natural language. | 3 | High |
| Sprint-2 | AI Engine | USN-3 | As a user, I receive AI-generated FAQ answers. | 5 | High |
| Sprint-2 | Search | USN-4 | As a user, I can search FAQs quickly. | 3 | Medium |
| Sprint-3 | Unknown Queries | USN-5 | As a user, I get a message when answers are unavailable. | 2 | High |
| Sprint-3 | Session | USN-6 | As a user, I can ask multiple questions in one session. | 2 | Medium |
| Sprint-4 | Reports | USN-7 | As admin, I can view usage reports. | 3 | Low |

# Sprint Schedule

| Sprint | Story Points | Duration | Start Date | End Date | Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 7 Days | 01 Mar 2025 | 07 Mar 2025 | 10 |
| Sprint-2 | 10 | 7 Days | 08 Mar 2025 | 14 Mar 2025 | 10 |
| Sprint-3 | 8 | 7 Days | 15 Mar 2025 | 21 Mar 2025 | 8 |
| Sprint-4 | 7 | 7 Days | 22 Mar 2025 | 28 Mar 2025 | 7 |

# Velocity

Total story points: 35. Average velocity: 8.75 story points per sprint.

# Burndown Chart Note

Track remaining story points at the end of each sprint to measure progress.